### Time log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Columns task** | **Start date** | **End date** | **Estimate time** | **Actual time** |
| Extend the use case diagram | 2.15 | 2.15 | 2 hours | 1.5hours |
| Fully dressed the play game use case | 2.17 | 2.17 | 2 hours | 1 hour |
| Draw the play game state machine diagram | 2.17 | 2.18 | 2 hours | 2 hours |
| Implement the basic version | 2.18 | 2.20 | 5hours | 4hours |
| Draw the class diagram | 2.21 | 2.21 | 2hours | 2.5hours |
| Time log | 2.15 | 2.21 | 1 hour | 1 hour |