### Time log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Columns task** | **Start date** | **End date** | **Estimate time** | **Actual time** |
| Learn about the game rule | 2.3 | 2.3 | 2 hours | 1.5hours |
| Make a plan for the code | 2.3 | 2.4 | 2 hours | 3 hours |
| Vision | 2.4 | 2.5 | 2 hours | 2 hours |
| Risk analysis | 2.5 | 2.5 | 1 hour | 1 hour |
| Implement the basic and simple version | 2.5 | 2.7 | 4 hours | 6 hours |
| Reflection | 2.7 | 2.7 | 1 hour | 1.5 hours |
| Time log | 2.8 | 2.8 | 1 hour | 1 hour |
| Test Plan | 3.6 | 3.8 | 4 hours | 6 hours |
| Fix Bug | 3.10 | 3.12 | 3 hours | 4 hours |